Flow Pharma Project

December 3, Tuesday	1. Laser particle measurement instrument datasheets, contracted Peter and left message (Harry), text Peter with Andy and Minh's contact information; PID controller with two different set points 10 and 15 from Harry's pid agv code, 12/4 Wed; plot from pid to Peter today, Minh; 12/4; / 2. All other commands for the pump, init, stop, and %-driving; / 3. add cable for the 2nd pump; 3. 2nd MFC needed, software with RTOS (12/6); uart port hardware connection and cabling (Andy); 4. layout of the sensor board design, Danny (12/4); / 4. logic analyzer readme.txt and tutorial, Danny (12/13) from 5:30 – 6:30 pm; / Andy / 5. temp sensor DS1620 hardware design, Danny (12/5) by 5:00 pm, C code from Harry for the sensor today to Danny (12/4) Wed; / 6. pressure sensor from Peter is here since last on-site meeting; Andy 12/7, Sat; / 7. prototype enclosure from harry, (laser cut, by tap plastic) camsvr, 12/4 to tap plastic; / 8. cam enclosure 3d printing, Danny, 12/6 Friday;

HB
December 3, Tuesday	1. high risk analyzer deep learning tool / (1.1) with stick; HL, Andy, Minh, ppt, 12/9, online harvesting, and annotation, and training; / (1.2) fist fighting; HL, Andy, Minh, ppt, 12/9, online harvesting, and annotation, and training; / (1.3) with knife; HL, ppt, yolo3, cellphone detection; / 2. crowd counting; Andy and HL, Minh, 12/9, ppt (Andy, HL), source code Andy; / 3. crowed movement analyzer, movement tracking; ppt, (HL, Andy, Minh); 12/9; / 2. ui interface / (2.1) from aiv100 ui, add one category for movement analyzer and one category for high risk analysis; Sherry, 12/5 Thursday; / (2.2) bilingual ui (chinese version) to match up to the document; / 3. storage capability hardware, installation; software side with ui support and recording api;

UI

Dec 4, Wednesday	1. PID Controller, C/C++, (1) core code is ready; (2) visualization is ready; (3) need sensor data;