Flow Pharma Project

December 3, Tuesday / December 6	1. Laser particle measurement instrument datasheets, contracted Peter and left message (Harry), text Peter with Andy and Minh's contact information; PID controller with two different set points 10 and 15 from Harry's pid agv code, 12/4 Wed; plot from pid to Peter today, Minh; 12/4; / 2. All other commands for the pump, init, stop, and %-driving; / 3. add cable for the 2nd pump; 3. 2nd MFC needed, software with RTOS (12/6); uart port hardware connection and cabling (Andy); 4. layout of the sensor board design, Danny (12/4); / 3.1 wire wrapping board for all sensor connections; / ppt (Danny, done, 12/6) / build (Danny, done, 12/6) / 3.2 PCB for all sensor connections; Danny (12/11) / 4. logic analyzer readme.txt and tutorial, Danny (12/13) from 5:30 – 6:30 pm; / Andy / 5. temp sensor DS1620 hardware design, Danny (12/5) by 5:00 pm, C code from Harry for the sensor today to Danny (12/4) Wed; / 6. pressure sensor from Peter is here since last on-site meeting; Andy 12/7, Sat; / 7. prototype enclosure from harry, (laser cut, by tap plastic) camsvr, 12/4 to tap plastic; Done, by Minh; / 8. cam enclosure 3d printing, Danny, 12/6 Friday;

HB

系统功能为: Feature requirements
功能编号	功能说明	备注
1.人工智能技术实现对于突发人群聚集检测crowd analysis and head counting	1.1采用人工智能技术实现对广场公共秩序的自动监管.当聚集人数超过管理方设定的门槛人数值时，触发记录; / Count the number of people in the large open space, such as parking lot, and to set threshold to trigger the message/alarm; (12/9, Andy optimization, Yusuke, HL, Minh) / 1.2该系统可通过多个IP摄像头实现对于突发人群聚集自动监测; / works with multiple IP streams and IP cameras, such as CAMSVR; / 1.3 每个视频流其最低图像解析度为1024-by-768,并可以实现对现场从几个人到几十个人,上百人和超过上千人的统计功能; (done)
	3个功能
2.具有自动区分正常活动和高危活动的判断能力 / High risk behavior	2.1对高举棍棒的人进行自动监测和自动报警（异常行为类别１）； / Person with Stick (Andy, HL, Minh github and/or youtube for ref. 12/6) / 2.2对高举菜刀，砍刀的人进行自动监测和自动报警（异常行为类别２)； / Person with knife (Andy, HL, Minh github and/or youtube for ref. 12/6) / 2.3对打架挥拳的人进行自动监测和自动报警（异常行为类别３）； / Person with fist fight (Andy, HL, Minh github and/or youtube for ref. 12/6)
	3个功能
3.具有自动判断聚集人群移动方向的能力 / Crowd movement	3.1具有自动判断聚集人群移动方向的能力; / Crowd movement (Andy, HL,Yusuke and Minh github and/or youtube for ref. 12/10 by 5:00 pm) / 3.2具有计算移动轨迹能力; / Crowd tracking (Andy, HL,Yusuke and Minh github and/or youtube for ref. 12/10, 5:00 pm)
	2个功能
4.具有自动监测2000平米以上广场的能力 For large open space > 20K square feet	4.1 具有自动监测管理广场公共区域活动人群密度,进行统计计算处理功能，计算出每周一到周日的人群密度统计数据； / Crowd density estimate API (12/9, Andy optimization, Yusuke, HL, Minh) / 4．２具有设定广场公共区域人群活动变化的自动监测报警值，当超过此报警值时，产生自动报警信息，并推送到相关管理部门； / Set alarm when the number is exceeding the threshold, API or messaging, or print (12/9, Andy optimization, Yusuke, HL, Minh) / 4.3实现历史数据存储到数据库中．支持历史数据的调用，打印功能． Data base to keep the information, (1/10, 2020, Andy optimization, Yusuke, HL, Minh)
	3个功能
5.该系统使用人工智能IP摄像一体机： / CAMSVR	5.1该IP摄像一体机必须支持远程动态可选部分图像为重点监测区域的功能； / Multiple ROI; Polygon ROI (Minh, 12/11); upgrade CAMSVR on the DG demo site, readme.txt (Minh, Andy 12/12); / 5.2每个IP摄像一体机需可以支持１到N个重点监测区功能，N<=8. / Support up to 8 ROIs. Done; / Future work: detection within ROI only (TBD)
	2个功能
6.功能合计	13个

December 3, Tuesday	1. high risk analyzer deep learning tool / (1.1) with stick; HL, Andy, Minh, ppt, 12/9, online harvesting, and annotation, and training; / (1.2) fist fighting; HL, Andy, Minh, ppt, 12/9, online harvesting, and annotation, and training; / (1.3) with knife; HL, ppt, yolo3, cellphone detection; / 2. crowd counting; Andy and HL, Minh, 12/9, ppt (Andy, HL), source code Andy; / 3. crowed movement analyzer, movement tracking; ppt, (HL, Andy, Minh); 12/9; / 2. ui interface / (2.1) from aiv100 ui, add one category for movement analyzer and one category for high risk analysis; Sherry, 12/5 Thursday; / (2.2) bilingual ui (chinese version) to match up to the document; / 3. storage capability hardware, installation; software side with ui support and recording api;

UI

Dec 4, Wednesday	1. PID Controller, C/C++, (1) core code is ready; (2) visualization is ready; (3) need sensor data;